| What you need to do |  |  |
| --- | --- | --- |
| Week 1 | Week 2 & 3 | Week 4 |
| Send email to all users announcing the migration LOGIQC QMS v6 Comms. templates provided | Complete v6 System Setup Template with examples provided (If completed prior to the agreed migration date LOGIQC will configure the v6 Platform based on these specifications). |  |
| The support we will provide |  |  |
| Week 1 | Week 2 & 3 | Week 4 |
| Session M1: ‘Overview of the migration process and supporting resources’. Onboarding the Transformation Team Session M2: 'System Setup - how to add and modify the system configuration’. For the System Administrator/s | Session M3: 'Navigating v6' For Approving Officers | Session M4: 'Get started with v6’. For all LOGIQC Users Session M5: 'Intro to v6 Workflows'. For Approving Officers |
|  | What we will do |  |
| Week 1 | Week 3 | Week 4 |
| Confirm migration date Release v6 demonstration site | v5 platform taken offline and v6 platform generated. LOGIQC arranges data migration, undertakes observational check and testing. LOGIQC configures service's v6 System Setup menus as per client's specifications. | v6 Go Live – platform released to all Users across the organisation. Evaluate process. |